|  |  |  |  |
| --- | --- | --- | --- |
| S.No. | Activities | Hrs. | Effort calculation |
|  |  |  |  |
| 1 | Knowledge Transfer/Walkthrough | 2 hr. | As per project size |
| 2 | Project Understanding | 2 hrs. | As per project size |
| 3 | Test Plan Preparation | 2 hrs. | As per project size |
| 4 | Test Case Preparation | 15 hrs | 180-200 test cases per day |
| 5 | Test case review | 2 hrs | 500 test cases per day |
| 6 | Test Bed/Data Creation | 1 hr | On actuals |
| 7 | Smoke Test Execution | 1 hr. | As per project size |
| 8 | Test Case Execution | 42 hrs | 200% of test case creation effort |
| 9 | RTM | 1 hrs. | As per project size |
| 10 | Re-Testing | 8 hr | 10% of test execution effort |
| 11 | Regression 1 | 12 hrs | 25% Of execution effort |
| 12 | Regression 2 | 8 hrs | 10% of test execution effort |
| 13 | Project Management | 3 hrs | As per project size |
| 14 | Buffer | 6 hr | 5 % of total effort |
| 15 | Test Closure Documentation | 2 hrs. | As per project size |
|  | **Total** | **107 hrs** |  |